Planning Logic

4. Project Planning

# Project Planning Rationale

This document explains the logic behind task sequencing, resource allocation, and milestone definition for the Motor Temperature Prediction project.

# Work Breakdown Structure

## Phase 1: Ideation (Days 1–3)

- Brainstorming session with team

- Define problem statement

- Create empathy map for user persona

- Deliverable: Ideation Phase documents

## Phase 2: Requirement Analysis (Days 4–7)

- Create Data Flow Diagrams

- Write User Stories

- Define Solution Requirements

- Select Technology Stack

- Deliverable: Requirements documents

## Phase 3: Project Design (Days 8–11)

- Problem-Solution Fit analysis

- Propose solution architecture

- Design data pipeline

- Deliverable: Design documents

## Phase 4: Project Planning (Days 12–14)

- Create project schedule and milestones

- Define roles and responsibilities

- Risk assessment

- Deliverable: Planning documents

## Phase 5: Development (Days 15–25)

- Data collection and EDA

- Model training and evaluation

- Flask application development

- HTML template creation

- Integration testing

- Deliverable: Working application

## Phase 6: Testing & Documentation (Days 26–30)

- UAT testing

- Bug fixes

- Final documentation

- Deployment

- Deliverable: Deployed application + documentation

# Critical Path

Data Preprocessing → Model Training → Model Evaluation → Model Saving → Flask App → Template Integration → Deployment

# Risk Log

## Risk 1: Low model accuracy

Probability: Medium. Impact: High. Mitigation: Try multiple algorithms, perform hyperparameter tuning.

## Risk 2: Deployment failures

Probability: Low. Impact: Medium. Mitigation: Test locally with Gunicorn before deploying to cloud.

## Risk 3: Dataset quality issues

Probability: Medium. Impact: High. Mitigation: Thorough EDA and preprocessing.