Project Planning Template

4. Project Planning

# Project Information

Project Name: Motor Temperature Prediction System

Project Manager: AI Development Team Lead

Start Date: Week 1

End Date: Week 7

Status: In Progress

# Milestones

## Milestone 1 – Ideation Complete

Target: End of Week 1

Deliverables: Brainstorming doc, Problem Statement, Empathy Map

## Milestone 2 – Requirements Complete

Target: End of Week 2

Deliverables: DFDs, User Stories, Requirements, Tech Stack

## Milestone 3 – Design Complete

Target: End of Week 3

Deliverables: Architecture, Solution Fit, Proposed Solution

## Milestone 4 – Model Trained

Target: End of Week 4

Deliverables: train_model.py, motor_temp_model.pkl, scaler.pkl

## Milestone 5 – Application Built

Target: End of Week 5

Deliverables: app.py, home.html, manual_predict.html, sensor_predict.html

## Milestone 6 – Testing Complete

Target: End of Week 6

Deliverables: UAT Report, bug fixes

## Milestone 7 – Deployed

Target: End of Week 7

Deliverables: Live URL, Demo Video, Final Documentation

# Resource Allocation

## Data Scientist

- Data collection, EDA, preprocessing, model training, evaluation

## Backend Developer

- Flask app development, API design, model integration

## Frontend Developer

- HTML/CSS template design, JavaScript for sensor simulation

## DevOps Engineer

- Cloud deployment, Procfile configuration, environment setup

# Budget

- Cloud hosting: IBM Cloud / Heroku free tier

- Dataset: Open source (Kaggle)

- Tools: Open source (Python, Flask, Scikit-learn)

- Estimated total cost: Minimal (primarily developer time)